High-Level Test Plan

Online Book Store Platform

| Project Name: | Online Book Store QA Assignment |
| --- | --- |
| Prepared By: | Lamaan Ali Bukhsh (Quality Assurance Intern) |
| Document Type: | High-Level Test Plan |

# 1. Introduction

This High-Level Test Plan outlines the testing strategy, scope, environment, and deliverables for the Online Book Store platform. The primary objective is to validate that the e-commerce system delivers a friction-free, intuitive experience tailored to diverse reader archetypes, ensuring both functional integrity and adherence to non-functional quality attributes.

# 2. Scope of Testing

The scope of manual testing focuses on the core user workflows and custom persona modules integrated into the platform.

## In-Scope Features:

User Registration & Authentication (Sign-up, login, password recovery).

Search & Multi-Filter Catalog (Filtering by title, author, genre, release year, and price).

Cart Management & State Persistence.

Secure Payment Gateway Integration (Interface logic and redirection).

Interactive Preview & Age Guide (3-page viewer for children's books).

Textbook Section & Downloadable PDF Table of Contents (TOC) Excerpts.

Personalized Reading Lists (Wishlist and 'Already Read' lists).

Author Self-Publishing Portal (Manuscript and metadata uploads).

Educator Reading List Sharing (Public shareable URLs for bulk cart addition).

## Out-of-Scope Features:

Internal processing logic of third-party payment gateways (e.g., bank-side validation).

Backend database maintenance and third-party CDN configuration.

Future scalability modules (e.g., community discussion boards, comment sections).

# 3. Testing Objectives

Validate all Functional Requirements (FR-01 to FR-09) operate according to the accepted user stories and Gherkin criteria.

Ensure Non-Functional Requirements (NFRs) such as usability and secure encryption are intact during user workflows.

Identify and log critical defects in core paths (e.g., checkout failures, auth bypasses) before production release.

Verify tailored UI/UX elements, including prominent book covers, bold title formatting, and interactive modals.

# 4. Test Environment

| Platform | Supported Browsers & OS |
| --- | --- |
| Desktop (Windows 11 / macOS) | Google Chrome (Latest), Mozilla Firefox (Latest) |
| Mobile (Android / iOS) | Google Chrome (Android), Safari (iOS) |

# 5. Testing Types

Smoke Testing: Executed on initial builds to verify critical functionalities (e.g., Login, Add to Cart, Checkout) are not fundamentally broken.

Functional Testing: Comprehensive testing of all FRs against the defined user stories and expected behaviors.

Negative Testing: Inputting invalid data (e.g., wrong passwords, unsupported file types in the Author Portal) to ensure the system handles errors gracefully.

Regression Testing: Re-executing test cases after code changes to ensure existing features (e.g., Wishlist persistence) remain unaffected.

Automation Candidates: Identifying repetitive, high-value test cases (e.g., login flows, basic search queries) for future automation implementation.

# 6. Entry and Exit Criteria

## Entry Criteria:

Test environment is successfully set up and accessible.

Test cases are documented, reviewed, and approved.

A stable software build has been deployed to the QA environment.

## Exit Criteria:

100% of planned test cases have been executed.

No high-severity or 'Blocker' defects remain open.

Test Execution Report is generated and signed off.

# 7. Risks and Assumptions

## Risks:

Third-party payment gateway sandbox environments may experience downtime, blocking checkout testing.

CDN caching delays may interfere with validating the performance of prominent book cover thumbnails.

## Assumptions:

The QA team will have unrestricted access to the staging database to verify user registration and cart states.

Mock data (e.g., dummy children's books, valid PDF manuscript files) will be provided prior to testing.

# 8. Test Deliverables

The following artifacts will be submitted via the final GitHub repository link upon completion of the QA cycle:

Test_Plan_Online_Bookstore.docx (This Document)

Test_Cases_Online_Bookstore.csv (Exported from Testworthy)

Test_Run_Report_Online_Bookstore.pdf (Generated via Testworthy)